GRAPH SWARM

# Future Production & Integration Plan

Deferred productization path if the research mechanism demonstrates durable value

| Status | DEFERRED - not current implementation scope |
| --- | --- |
| Last updated | 14 August 2026 |
| Authority | Canonical location for production, integration, scalability, observability, and autonomous-recovery ideas that are intentionally excluded from the current research study. |

Source-of-truth rule: Use this document only for the authority stated above. When it conflicts with a newer entry in the Research Ledger, the Ledger wins. Future-production material must not be treated as current research scope.

# Contents

This is a static navigation map intended for human readers and GPT source retrieval. Section numbers are stable unless a major revision is made.

1  When production work is allowed to start

2  Future product positioning

3  Target production architecture

4  Production rollout P1 - Hardened reliability service

5  Production rollout P2 - Framework and telemetry integrations

6  Production rollout P3 - Shared multi-agent operational memory

7  Production rollout P4 - Policy intervention and recovery

8  Production rollout P5 - Hosted/service model

9  Data architecture and storage boundaries

10  Security, privacy, and governance

11  Reliability and performance requirements

12  Observability and UI

13  SDK/API strategy

14  Open-source and upstream opportunities

15  Product metrics and readiness gates

16  Deferred backlog

# 1. When production work is allowed to start

This plan is intentionally dormant during the eight-week research study. It exists to preserve viable product ideas without allowing them to consume research time.

Production trigger: Begin productization only after the research benchmark shows a useful reliability effect, false advice is controlled, and the mechanism still works on at least one additional task family or repository not used to tune the system.

| Readiness question | Minimum evidence before serious product work |
| --- | --- |
| Does memory change behavior? | Rollout 2 prevention demo is reliable, not anecdotal. |
| Does it help on a benchmark? | Meaningful RFR/task-efficiency effect on frozen recurrence families. |
| Is advice safe enough? | False Advice Rate is measured and acceptable for advisory mode. |
| Is the mechanism portable? | Core Graph Swarm interface is not coupled to one benchmark task implementation. |
| Is latency manageable? | Pre-action lookup overhead is small relative to agent/tool latency or can be hidden/cached. |

# 2. Future product positioning

Working product category: Graph Swarm: Agent Reliability Memory Runtime

The production product should not compete primarily as another agent framework or tracing dashboard. It should complement runtimes and observability systems by turning historical operational failures and recoveries into pre-execution reliability decisions.

| Category | Primary question |
| --- | --- |
| Tracing / observability | What happened in this execution? |
| Agent memory | What should the agent remember? |
| Graph Swarm | What previously failed under comparable conditions, what actually fixed it, and should this planned action change because of that evidence? |

# 3. Target production architecture

Agent frameworks / coding agents / business agents
        |
        | framework adapter or standard telemetry
        v
+-----------------------------+
| Graph Swarm Ingestion       |
| normalizer + redaction      |
+-------------+---------------+
              |
              v
+-----------------------------+
| Incident & Recovery Engine  |
| clustering / verification   |
+-------------+---------------+
              |
              v
+-----------------------------+
| Operational Memory Graph    |
| Neo4j + derived evidence    |
+-------------+---------------+
              |
              v
+-----------------------------+
| Runtime Risk / Policy API   |
| advise -> intervene -> heal |
+-------------+---------------+
              |
              +--> audit / observability / UI

Raw high-volume telemetry should generally remain in a trace/log store. Neo4j should hold the derived operational knowledge required for reasoning, provenance, applicability, and recovery evidence.

# 4. Production rollout P1 - Hardened reliability service

Objective: turn the research mechanism into a robust advisory service without increasing conceptual scope.

| Capability | Production work |
| --- | --- |
| Stable API | Versioned evaluate-action, record-event, record-outcome, incident retrieval contracts. |
| Idempotent ingestion | Event IDs, uniqueness constraints, retry-safe writes, dead-letter handling. |
| Persistence & migrations | Formal graph schema versioning, migrations, backups, retention policy. |
| Confidence calibration | Calibrate advice thresholds using production-like validation data. |
| Fail-open behavior | Agent continues if Graph Swarm is unavailable in advisory mode. |
| Auditability | Every recommendation links to incidents, evidence, version context, and confidence. |

P1 outcome: A single-framework Graph Swarm service can run continuously in advisory mode, survive retries/restarts, and explain every recommendation.

# 5. Production rollout P2 - Framework and telemetry integrations

Objective: stop depending on one experimental harness.

## 5.1 Adapter strategy

Keep a framework-neutral core: planned action, environment, incident, recovery, outcome.

Provide thin adapters for PydanticAI first, then LangGraph/OpenAI Agents SDK/CrewAI/AutoGen or other frameworks only when user demand exists.

Prefer standard telemetry where practical. OpenTelemetry GenAI conventions and OpenInference are useful integration surfaces, but production adoption should follow actual ecosystem maturity.

## 5.2 Candidate integration surface

| Integration | Purpose | Priority rationale |
| --- | --- | --- |
| PydanticAI | Reference adapter; direct continuation of research harness. | First |
| OpenTelemetry/OpenInference | Cross-framework events and trace correlation. | High if customers already emit OTel |
| LangGraph | Large installed base and pre-tool workflow hooks. | Demand-driven |
| OpenAI Agents SDK | Alternative runtime integration. | Demand-driven |
| CrewAI / AutoGen / others | Shared operational memory for existing multi-agent stacks. | Later |

P2 outcome: Graph Swarm can observe and advise at least two agent runtimes without changing its core memory model.

# 6. Production rollout P3 - Shared multi-agent operational memory

Objective: extend verified failure experience from one agent across teams of agents and task dependencies.

(Agent)-[:PERFORMED]->(Action)-[:ON_TASK]->(Task)
(Task)-[:DEPENDS_ON]->(Task)
(Action)-[:USED]->(Tool)
(Action)-[:PRODUCED]->(Evidence)
(Action)-[:PRODUCED]->(Claim)
(FailureEpisode)-[:CANDIDATE_CAUSE]->(Action)
(FailureEpisode)-[:RESOLVED_BY]->(Resolution)
(Resolution)-[:VERIFIED_BY]->(Outcome)
(Claim)-[:DERIVED_FROM]->(Evidence)
(Claim)-[:SUPERSEDES|CONTRADICTS|SUPPORTS]->(Claim)

Add explicit provenance between evidence, claims, actions, tasks, and agents.

Allow one agent to benefit from a recovery discovered by another only when environment and task conditions are compatible.

Track dependency propagation so advice can mention upstream incidents rather than only semantically similar text.

Introduce organizational scopes/permissions so memory does not leak across teams or tenants.

P3 outcome: Shared operational experience can transfer across agents while preserving provenance, access boundaries, and task-dependency context.

# 7. Production rollout P4 - Policy intervention and recovery

Objective: move beyond advice only after confidence and safety are demonstrated.

| Mode | Behavior | Safety requirement |
| --- | --- | --- |
| OBSERVE | Record and score incidents; no execution effect. | Lowest risk. |
| ADVISE | Provide recovery evidence before execution. | Explainable recommendation and false-advice monitoring. |
| INTERVENE | Block or modify a planned action under deterministic policy. | High-confidence rules, audit, rollback, explicit allow-list. |
| AUTONOMOUS RECOVERY | Execute a previously verified remediation automatically. | Strong verification, sandboxing, blast-radius limits, approval policy. |

Never jump directly from research advice to autonomous execution.

Treat historical resolutions as untrusted input. A malicious repository or tool output could poison future memory.

Use policy checks for destructive commands, credentials, network actions, and security-related changes.

Counterfactual/suffix replay can later provide stronger evidence for interventions than observational success counts alone.

# 8. Production rollout P5 - Hosted/service model

Objective: make the system operable by multiple teams without requiring them to manage Graph Swarm internals.

Multi-tenant authentication and authorization.

Tenant-scoped graph partitions or database strategy.

Usage metering, quotas, rate limiting, and service-level objectives.

Managed Neo4j or equivalent graph backend plus telemetry/object storage.

Secrets management and regional/data-residency controls.

SDKs and self-hosted option if target users require private code/trace data.

P5 outcome: A hosted or self-hosted reliability-memory service can be integrated by teams without treating Graph Swarm as their agent framework.

# 9. Data architecture and storage boundaries

| Data class | Recommended store | Why |
| --- | --- | --- |
| Raw traces, prompts, large tool payloads | Telemetry/log/object store | High volume; retention/security policies differ from graph knowledge. |
| Normalized actions and incident metadata | Operational database / graph | Needed for provenance and queryable relationships. |
| FailureEpisode / Resolution / Outcome | Neo4j operational graph | Core reliability memory. |
| Embeddings | Neo4j vector index initially or dedicated vector service later | Semantic candidate generation; keep deployment simple until scale requires separation. |
| Metrics aggregates | Time-series/analytics store later | Dashboards and SLOs should not overload graph queries. |

# 10. Security, privacy, and governance

Redact secrets and sensitive arguments before persistence. Never rely only on downstream UI masking.

Treat prompts, source code, API responses, and agent memory as potentially sensitive customer data.

Provide configurable capture levels. In many environments Graph Swarm should store normalized signatures rather than full payloads.

Implement provenance and deletion semantics so derived graph memory can be traced back to and removed with source data when required.

Protect the memory write path from prompt/tool poisoning. A retrieved "resolution" must pass policy and applicability checks.

Separate tenant/team visibility and enforce access control at query time, not only in the UI.

# 11. Reliability and performance requirements

| Requirement | Future target / design direction |
| --- | --- |
| Availability | Advisory mode fails open; intervention mode has stricter dependency and fallback rules. |
| Latency | Pre-execution checks should be small relative to external tool/LLM latency; use structural filtering, indexes, caching. |
| Idempotency | Duplicate telemetry must not create duplicate incidents/actions. |
| Consistency | Advice should not be based on partially written recovery evidence. |
| Scalability | Derived graph remains compact; raw trace volume is not blindly inserted into Neo4j. |
| Audit | Every intervention/recommendation is reproducible from versioned data and scoring configuration. |

# 12. Observability and UI

Visualization is a product feature, not the research contribution. Build it only after incident/recovery semantics are stable.

Dashboard: runs, recurring incidents, verified recoveries, RFR trend, false-advice trend.

Incident page: failure signature, affected tools/environments, timeline, resolutions, evidence, current validity.

Graph view: provenance and failure propagation for a selected incident, not an unfiltered global hairball.

Policy audit: why advice/intervention fired, which evidence was used, what was changed, and final outcome.

Use existing tracing platforms for raw spans rather than duplicating a full observability product unless necessary.

# 13. SDK/API strategy

POST /events
POST /evaluate-action
POST /outcomes
GET  /incidents/{id}
GET  /incidents?tool=&environment=&status=
POST /resolutions/{id}/invalidate   # future governed operation

Core client should expose typed objects, not framework-specific trace payloads.

Framework adapters translate runtime events into the canonical model.

Version APIs and schemas early; operational memory becomes difficult to migrate after customers accumulate history.

Support async/batch ingestion separately from synchronous pre-action evaluation.

# 14. Open-source and upstream opportunities

Open-source the core incident/recovery schema and evaluation harness if the research result is credible.

Provide PydanticAI and later other framework adapters as separate packages.

If operational-memory concepts prove general across frameworks, propose telemetry attributes or conventions upstream rather than inventing a private standard.

Neo4j Agent Memory is relevant adjacent infrastructure. A future Graph Swarm adapter/extension could coexist with or contribute patterns to that ecosystem instead of duplicating its generic memory layers.

# 15. Product metrics and readiness gates

| Metric | Why product teams care |
| --- | --- |
| Prevented recurring incidents | Direct reliability value. |
| False advice / false intervention | Trust and safety cost. |
| Recovery reuse rate | Whether accumulated experience compounds over time. |
| Time/cost saved per successful workflow | Economic value beyond task-success percentage. |
| Lookup P95/P99 latency | Runtime overhead. |
| Incident coverage | How much of agent failure traffic Graph Swarm can normalize. |
| Resolution invalidation rate | Measures drift and how often historical advice becomes stale. |
| Cross-agent transfer success | Value of shared organizational memory once multi-agent support exists. |

# 16. Deferred backlog

| Idea | Why deferred |
| --- | --- |
| Graph Data Science centrality / bottleneck ranking | Interesting analytics, but topological centrality is not equivalent to operational criticality. |
| Impact-aware contradiction resolution | Useful after claims/beliefs are first-class; not required for failure-recovery V1. |
| Counterfactual replay service | Potentially strong research extension, but expensive and methodologically demanding. |
| Learned retrieval policy | Requires sufficient historical data and stable baseline before RL/learning is justified. |
| Autonomous remediation marketplace/runbooks | High product value but high security/governance risk. |
| Large interactive graph canvas | Presentation feature after the graph answers concrete questions. |
| Multi-region / enterprise deployment | Only after real deployment demand exists. |