GRAPH SWARM

# Research Ledger

Living record of decisions, open questions, experiments, claims, risks, and changes

| Status | ACTIVE - append/update throughout the project |
| --- | --- |
| Last updated | 14 August 2026 |
| Authority | Highest-authority record for newer project decisions. A later dated ledger decision overrides older planning language. |

Source-of-truth rule: Use this document only for the authority stated above. When it conflicts with a newer entry in the Research Ledger, the Ledger wins. Future-production material must not be treated as current research scope.

# Contents

This is a static navigation map intended for human readers and GPT source retrieval. Section numbers are stable unless a major revision is made.

1  Ledger rules and status vocabulary

2  Decision register

3  Open questions

4  Assumptions register

5  Experiment registry

6  Claims register

7  Risk register

8  Change log

9  Entry templates

# 1. Ledger rules and status vocabulary

Add a dated entry whenever a material research, architecture, dataset, metric, or scope decision changes.

Do not silently rewrite history. Mark older decisions superseded and point to the newer decision ID.

Experiment IDs should be immutable. Reruns receive a suffix or a new ID with a documented reason.

Claims move from UNPROVEN to SUPPORTED only when the required evidence is linked to a completed experiment.

Use this document to resolve disagreements between older plans and current work.

| Status | Meaning |
| --- | --- |
| PROPOSED | Not yet accepted as project policy. |
| ACCEPTED | Current project decision. |
| SUPERSEDED | Replaced by a later entry. |
| OPEN | Unresolved question. |
| BLOCKED | Cannot proceed because prerequisite evidence/work is missing. |
| UNPROVEN | Claim has not met its evidence requirement. |
| SUPPORTED | Current experiments support the scoped claim. |
| REJECTED | Evidence or scope review does not support the proposal/claim. |

# 2. Decision register

| ID | Date | Status | Decision | Policy | Reason |
| --- | --- | --- | --- | --- | --- |
| GS-D001 | 14 Aug 2026 | ACCEPTED | Research-first scope | Graph Swarm will be treated as an experimental research system for the current two-month effort. Productionization is deferred to a separate plan. | Prevents product features from consuming the experiment window. |
| GS-D002 | 14 Aug 2026 | ACCEPTED | Contribution framing | Primary working mechanism is Verified Failure Memory: reuse of empirically successful recovery experience under comparable conditions. | Graph/temporal/causal memory itself is already substantial prior art. |
| GS-D003 | 14 Aug 2026 | ACCEPTED | Initial domain | Coding and DevOps-style agent tasks are the initial domain. | Objective outcomes such as tests, exit codes, and API results support reproducible evaluation. |
| GS-D004 | 14 Aug 2026 | ACCEPTED | Agent harness | Use a minimal PydanticAI agent with Groq-hosted inference for the experimental harness. | Direct Groq support, typed tools, and lifecycle hooks; the agent remains replaceable. |
| GS-D005 | 14 Aug 2026 | ACCEPTED | Graph backend | Use Neo4j for explicit operational relationships and direct schema control. | The database is an implementation choice, not the novelty claim. |
| GS-D006 | 14 Aug 2026 | ACCEPTED | Research rollouts | Three rollouts: Observe & Remember; Advise & Prevent; Evaluate & Generalize. | Each rollout must prove a stronger research property before the next one expands scope. |
| GS-D007 | 14 Aug 2026 | ACCEPTED | Primary benchmark | Use one SWE-smith-derived recurring-failure benchmark; manual verification is dataset QA, not a separate benchmark. | Directly tests cross-run experience transfer while controlling scope. |
| GS-D008 | 14 Aug 2026 | ACCEPTED | Primary metrics | Repeated Failure Rate is the primary mechanism metric; False Advice Rate is mandatory. | Prevents a system from appearing strong by warning constantly. |
| GS-D009 | 14 Aug 2026 | ACCEPTED | Causal language | Do not call observational failure -> change -> success evidence causal in V1. | Causal attribution requires stronger methodology such as controlled replay/interventions. |
| GS-D010 | 14 Aug 2026 | ACCEPTED | Production separation | Dashboards, multi-framework support, autonomy, scaling, and security hardening live in Future Production Plan. | Protects eight-week research schedule. |
| GS-D011 | 14 Aug 2026 | ACCEPTED | Controlled comparison | Keep model, prompts, tools, task order, evaluator, and resource limits constant across memory conditions. | Required for interpretable baseline vs treatment results. |
| GS-D012 | 14 Aug 2026 | ACCEPTED | Evaluation conditions | At minimum compare no persistent memory with Graph Swarm. Add vector episodic memory if the final claim explicitly compares against conventional episodic memory. | Avoids unnecessary baseline explosion while preserving claim validity. |

# 3. Open questions

| ID | Status | Question | Resolution path |
| --- | --- | --- | --- |
| GS-Q001 | OPEN | What Groq-hosted model should be frozen for the main benchmark? | Choose after a small tool-use reliability pilot; record model ID and configuration. |
| GS-Q002 | OPEN | What exact evidence threshold qualifies a recovery as "verified" for the final experiment? | Calibrate on development recurrence families; freeze before held-out evaluation. |
| GS-Q003 | OPEN | How should recurrence similarity combine structured signatures and embeddings? | Start structural-first; add semantic similarity only for variants that structured fields miss. |
| GS-Q004 | OPEN | How many recurrence families/tasks are sufficient for the main result within budget? | Pilot 5 families x 3 tasks, then estimate variance/cost before scaling. |
| GS-Q005 | OPEN | How many stochastic repetitions are required per task/condition? | Pilot variability and pre-declare a uniform rerun policy. |
| GS-Q006 | OPEN | Should a vector episodic baseline be mandatory? | Yes if the final contribution claim compares with conventional episodic memory; otherwise keep it secondary. |
| GS-Q007 | OPEN | How should stale recoveries be invalidated when dependency/tool versions change? | Start with explicit environment mismatch rules; test an environment-matching ablation later. |
| GS-Q008 | OPEN | How should accepted vs ignored Graph Swarm advice be represented? | Record both the advice event and subsequent action diff/outcome; do not infer acceptance from success alone. |

# 4. Assumptions register

| ID | Assumption | Impact | Validation / response |
| --- | --- | --- | --- |
| GS-A001 | The coding-agent harness can produce sufficiently reproducible failures for controlled comparison. | HIGH impact | Validate in Rollout 1; if false, simplify tasks/tools before Graph Swarm logic. |
| GS-A002 | At least some historical recoveries transfer across related but non-identical tasks. | CORE hypothesis | The recurrence benchmark explicitly tests this; a negative result is scientifically informative. |
| GS-A003 | Objective evaluators are available for the selected task families. | HIGH impact | Require tests/exit codes/API assertions in dataset inclusion criteria. |
| GS-A004 | Pre-action advice can be injected without changing unrelated agent behavior. | MEDIUM | Log prompt/context deltas and keep advice compact. |
| GS-A005 | Neo4j lookup overhead will not dominate overall agent runtime at research scale. | LOW/MEDIUM | Measure retrieval latency; optimize only if it becomes material. |

# 5. Experiment registry

| ID | Status | Experiment | Purpose | Expected artifact |
| --- | --- | --- | --- | --- |
| GS-E001 | PLANNED | Vertical slice: one failure remembered | Demonstrate deterministic failure -> candidate resolution -> objective success -> persistent graph lineage. | R1 gate evidence. |
| GS-E002 | PLANNED | One recurrence prevention case | Later related task triggers pre-action recovery advice and avoids the known failure. | R2 gate evidence. |
| GS-E003 | PLANNED | Small recurrence pilot | 5 failure families x approximately 3 tasks; baseline vs Graph Swarm. | Estimate effect size, instability, and benchmark problems. |
| GS-E004 | PLANNED | Main frozen benchmark | Chronological validated recurrence set under frozen configs. | Primary results. |
| GS-E005 | OPTIONAL | Verification ablation | Graph Swarm retrieval without outcome-verification signal. | Tests H2. |
| GS-E006 | OPTIONAL | Environment-matching ablation | Remove environment/version applicability. | Tests H3. |

# 6. Claims register

| ID | Status | Claim | Evidence requirement |
| --- | --- | --- | --- |
| GS-C001 | UNPROVEN | Graph Swarm reduces recurring known failures on the Graph Swarm recurrence benchmark. | GS-E004; RFR with denominators and uncertainty. |
| GS-C002 | UNPROVEN | Graph Swarm improves task efficiency (retries/tool calls) without unacceptable false advice. | GS-E004 secondary metrics + FAR. |
| GS-C003 | UNPROVEN | Verified outcome evidence contributes beyond retrieving historical incidents. | GS-E005. |
| GS-C004 | UNPROVEN | Environment/version matching reduces stale or wrong transfer. | GS-E006. |
| GS-C005 | DO NOT CLAIM | Graph memory is universally superior to vector memory. | Would require broad multi-domain comparison not planned. |
| GS-C006 | DO NOT CLAIM | Graph Swarm performs causal failure attribution. | Requires causal/interventional study, not observational V1. |
| GS-C007 | DO NOT CLAIM | Graph Swarm is first-of-its-kind. | Insufficient basis; recent related work is extensive. |

# 7. Risk register

| ID | Severity | Risk | Mitigation |
| --- | --- | --- | --- |
| GS-R001 | HIGH | Recurrence pairs are artificially easy or not genuinely transferable. | Manual validation; record pair rationale; freeze before final experiment. |
| GS-R002 | HIGH | Agent variability obscures memory effect. | Pilot variance, freeze model/settings, use uniform repetition rule. |
| GS-R003 | HIGH | Graph Swarm over-warns and superficially lowers failures. | Mandatory False Advice Rate and advice coverage. |
| GS-R004 | MEDIUM | A later success is mislabelled as a verified fix. | Separate candidate/observed/verified states; calibrate thresholds. |
| GS-R005 | MEDIUM | Benchmark tuning leaks into final evaluation families. | Separate dev/eval where feasible; document every manual edit. |
| GS-R006 | MEDIUM | Scope expands into production features. | Use Future Production Plan as parking lot; R1-R3 gates control current work. |
| GS-R007 | LOW/MEDIUM | Neo4j complexity distracts from research. | Keep schema small; direct driver; no GDS/UI in V1. |

# 8. Change log

| Date | Change | Reason |
| --- | --- | --- |
| 14 Aug 2026 | Initial Graph Swarm concept reframed from general multi-agent orchestrator/memory graph toward operational failure memory. | Sharper measurable problem; avoids competing with established graph-memory/observability systems. |
| 14 Aug 2026 | Contribution narrowed to Verified Failure Memory. | Recent agent-memory literature already covers graph, temporal, causal, and evolving memories. |
| 14 Aug 2026 | Research plan separated from production plan. | Two-month effort is an experiment, not a production platform build. |
| 14 Aug 2026 | Evaluation simplified to one primary SWE-smith-derived recurrence benchmark. | Avoids three-benchmark overcomplexity; manual subset becomes dataset QA. |
| 14 Aug 2026 | Three rollouts redefined as research milestones. | Allows all three to fit within eight weeks if gates are kept narrow. |
| 14 Aug 2026 | PydanticAI selected over LangGraph for initial harness. | Cleaner Groq integration and lifecycle interception for a minimal experimental agent. |

# 9. Entry templates

## 9.1 Decision template

ID: GS-D###
Date:
Status: PROPOSED | ACCEPTED | SUPERSEDED
Decision:
Policy:
Reason / evidence:
Supersedes:
Revisit trigger:

## 9.2 Experiment template

ID: GS-E###
Date / commit:
Hypothesis:
Dataset/families + conditions:
Model/settings + prompt version:
Graph Swarm config + repetition rule:
Metrics: primary + secondary
Raw artifact path:
Anomalies / exclusions:
Result summary + conclusion:
Claims affected:

## 9.3 Open-question template

ID: GS-Q###
Question + why it matters:
Candidate answers:
Evidence needed:
Owner (optional) + decision trigger:
Resolution:
Linked decision ID:

## 9.4 Claim template

ID: GS-C###
Claim:
Scope:
Status: UNPROVEN | SUPPORTED | REJECTED | DO NOT CLAIM
Required evidence:
Supporting experiments:
Counter-evidence / limitations:
Allowed wording: